# APPENDIX 1

# Schedule 1

# Stated conditions for Integrated Planning Act Approvals

- For removal, destruction or damage of marine plants

Any development application for operational work that is the removal, destruction or damage of a marine plant, must include information identifying:

the areas likely to be disturbed by such work;

any species of marine plants likely to be affected by the works;

any potential changes to tidal flows likely to affect a marine plant and resulting from that work; and

Where mangrove removal cannot be avoided site conditions are to be suitable for the recolonisation of mangroves once construction is completed, in accordance with Fish Habitat Guideline 002 – Restoration of Fish Habitats, Guidelines for Marine Areas, DPI, 1998.

For operational work that is tidal work

Any development application for operational work that is tidal work under the Integrated Planning Act 1997 or operational work within a coastal management district, must include detailed information describing, among other things, the scale and nature of the proposed work, and the predicted impacts on tidal flows and hydrology, stability of the streambed and banks, erosion and deposition regimes, and navigation and other uses of the tidal waters.

For spoil placement

Prior to construction, thoroughly evaluate the viability and practicality of transporting spoil by rail.

All placement of spoil must comply with the performance criteria of the Filling and Excavation Code in City Plan.

Spoil placement areas must be rehabilitated as quickly as reasonable and practicable to manage and mitigate the potential adverse environmental impacts of dust, soil erosion and sedimentation.

Spoil placement must be managed to minimise adverse environmental impacts on waterways, and sensitive receptors.

The spoil haulage fleet is to be managed in accordance with a construction vehicle management plan, which includes:

- nominating haulage routes which, as far as is reasonable and practicable, rely upon arterial roads and minimise the use of minor roads;

- nominating the hours for collection and haulage of spoil from construction sites, generally in the range of 6.30 am to 6.30pm Mondays to Saturdays with no haulage on Sundays or public holidays;

- measures for avoiding disruption of scheduled major events (eg Brisbane Exhibition at Bowen Hills, events at the Brisbane Cricket Ground) and to co-ordinate with scheduled major construction works on other major projects (eg Green Bridge, Boggo Road busway, Gateway Upgrade Project);

- the proposed method of haulage vehicle fleet management to:

  - avoid disruption to local traffic movements generally and particularly during peak traffic periods;

  - avoid haulage vehicles queuing in proximity to residential premises schools or health care facilities;

  - avoid generation of dust in and beyond the worksites; and

  - avoid excessive noise from haulage vehicle operations within and at the immediate entries and exits of the worksites;

- measures for avoiding more than 200 loaded haulage vehicles per day in Lamington Avenue;

- any other measures necessary to minimise and mitigate the adverse environmental impacts of construction vehicle operations.

Material change of use of premises if all or part of the land is on the Environmental Management Register or Contaminated Land Register

Undertake site history investigations of the tunnel alignment to identify areas of potential soil contamination. Soil suspected of being contaminated must be adequately appraised by a suitably qualified person in accordance with section 381 of the Environmental Protection Act 1994 (EP Act).

Undertake investigations in locations where earthworks may potentially encounter contaminated soils (i.e. land that is listed on the Environmental Management Register or identified areas from a site history and observations analysis).  The Draft Guidelines for the Assessment and Management of Contaminated Land in Queensland 1998 must be adhered to in these investigations.  Any land identified as having contaminated soil must be notified to the EPA Contaminated Land Unit.

Contaminated soil can only be removed from land listed on the Environmental Management Register or Contaminated Land Register with prior EPA Contaminated Land Unit approval and under a disposal permit in accordance with s424 of the Environmental Protection Act 1994 (Qld).

Prepare and implement a Site Management Plan for contaminated land on the tunnel alignment where that land is not being removed from the Environmental Management Register or Contaminated Land Register, in accordance with:

Australian and New Zealand Environment and Conservation Council/National Health and Medical Research Council - Guidelines for Assessment and Management of Contaminated Sites; and

the Environmental Protection Act 1994 (Qld) as amended.

If spills occur during the transportation of contaminated soil, the area affected will be remediated and the relevant authorities advised.

For both managed sites and sites without a Site Management Plan, validation sampling and appropriate analysis will need to be conducted following remediation or covering.  Analysis must be undertaken by a suitably qualified person in accordance with section 381 of the EP Act.

Development on a heritage registered place

Building condition surveys must be conducted of each place on the Queensland Heritage Register which is the subject of a development application (“place of State significance”) prior to any works commencing to record present conditions.  The building condition surveys must include detailed structural inspections prior to construction, including all timber framing, stonework, brickwork, and sealing of all timber in the stone/brickwork.

Prepare specific Cultural Heritage Management Plans for each place of State significance, including the following elements:

establish and implement monitoring programs for places of State significance to assess building movement and condition;

include vibration limits and their monitoring and recommended actions if the limits may be exceeded;

archival recording of all elements of cultural heritage significance that will be removed or demolished;

monitor the construction works which may uncover archaeologically significant records e.g. around Campbell Street for the Campbell’s Soap and Candle Factory site.

Conduct archival recording of the Bengal Curry House prior to demolition.

Building Works

Buildings associated with the construction and operation of the Project should be designed and sited in accordance with the performance criteria of the Industrial Areas – Adjacent Development Code in City Plan Development applications for building work including for buildings over worksites and control buildings, must be accompanied by a design and siting study.

The design and siting study must address:

the potential impacts of buildings including but not limited to the height, bulk, extent of glazing and length of facades to adjacent premises,

shadowing and light spill onto adjacent premises,

safety in proposed points of access for vehicles and pedestrians,

means of attenuating the impacts of operating plant and equipment within or associated with the building;

any other impacts of building works on adjacent premises.

# Schedule 2

# Recommended conditions for other approvals

- Aboriginal Cultural Heritage

The proponent must develop and have approved under the Aboriginal Cultural Heritage Act 2003, a Cultural Heritage Management Plan (CHMP) prior to any excavation, construction or other activity that may cause harm to Aboriginal cultural heritage.

The CHMP may require some of the following:

monitoring of construction (surface works) including ground-breaking for areas of archaeological potential and cultural heritage significance;

monitoring for any activities associated with disturbance of waterways and significant vegetation;

on-going liaison with the relevant native title claimants about construction aspects relating to places of indigenous cultural heritage significance identified in the Cultural Heritage Study included in the EIS;

actions and contact list for cases of found artefacts;

explore potential for acknowledgement of an area’s significance through the erection of signage or public art and through involvement of indigenous people in any ground-breaking ceremonies that might precede construction works.

Connection to a State Controlled Road

Approval must be obtained from the chief executive of the Department of Main Roads under the Transport Infrastructure Act 1994 for carrying out works for connections to the Pacific Motorway.

Interference with a Railway

Approval must be obtained from Queensland Rail prior to any interference with a railway under the Transport Infrastructure Act 1994 (Qld).

If any Project works are likely to interfere with the operation of rail services, consult with Queensland Rail to identify actions which will minimise disruption to rail services.

Road Closures

Any road closures required must follow the procedure set out in the relevant legislation.

# Schedule 3

    - The Project will be implemented as described in these recommendations.  The responsibility for implementation of these recommendations will be allocated between the Proponent and the Contractor.  Schedule 4 is a guide for that proposed allocation for aspects of the environmental management and the agencies that will be consulted.

Construction Phase

- Community Engagement

To keep the community informed during the construction phase of the Project, a community engagement process be developed and implemented which includes, but is not limited to:

formation of a community liaison group (CLG) for each locality in which a work site is to be situated (eg Bowen Hills, Kangaroo Point, Woolloongabba).  The purpose of the CLG is to provide timely advice to the Contractor about construction issues.  Each CLG must be established prior to the commencement of works in a locality and will be ‘decommissioned’ upon completion of construction works;

early establishment of community information services (eg toll-free telephone service with 24hr, 7 day servicing, website, regular newsletters, scheduled information sessions or open days);

availability of information through the Project website and generally and in response to specific inquiries about environmental performance;

early and on-going engagement with owners and occupants of premises directly affected by the potential effects of the proposed works, proposed mitigation measures, and proposed urban regeneration initiatives;

early notification of owners and occupants and managers of premises, in particular critical premises such as hospitals, likely to be affected by proposed construction works in terms of their scale, duration, location and potential effects;

a complaints process, which delivers a prompt response to community concerns with relevant information, action where required, and reporting of incidents, integrated within a wider environmental reporting framework established in the environmental management plans (EMPs); and

where required, special procedures to respond to complaints, issues or incidents, such as face-to-face meetings and on-going communications with affected parties and a documented process for issues resolution.

Environmental Management

Comprehensive environmental management plans for construction must be prepared and implemented (“the Construction EMP”).  The Construction EMP must implement these recommendations.  It should be developed generally in accordance with the Draft Design and Construction EMP in Chapter 19 of the EIS, except where the matter is addressed by these recommendations and then to the extent required by these recommendations. EMP’s to be provided to the EPA for comment prior to finalisation.

The matters to be addressed in the Construction EMP include, but are not limited to:

    - traffic and transport;

    - topography, geology and soils;

    - hydrogeology and groundwater quality;

    - surface water quality;

    - air quality;

    - noise and vibration;

    - flora and fauna;

    - cultural heritage, except where covered by a cultural heritage management plan

    - social environment;

    - urban design and visual;

    - hazard and risk; and

    - waste management.

The  Construction EMP must accord generally with the following framework:

- Environmental objectives and performance criteria – The Construction EMP must adopt and incorporate the environmental objectives and performance criteria set out in Schedule 6 (Construction Phase);

- EMP Sub-plans – The Construction EMP is to incorporate sub-plans as required by these recommendations to address in detail specific environmental impacts of the construction works.  EMP sub-plans must include measures designed to comply with the relevant industry standards for ‘best practice’ environmental management set out in Schedule 7 to these recommendations. Such sub-plans must include, but not be limited to:

  - a soil erosion and sedimentation management plan for each worksite and for spoil placement areas;

  - a construction stormwater drainage and water quality management plan;

  - a construction dust and odour management plan;

  - a construction noise and vibration management plan;

  - a construction vehicle management plan;

  - a construction traffic management plan;

  - a construction incident management response plan; and

  - other management plans necessary to achieve the environmental objectives and performance criteria.

The Construction EMP and EMP sub-plans must be based on predictive studies which have regard to the scale, intensity, extent, location and duration of construction works .  Properties which would be adversely affected should be identified.

- Design of mitigation measures - Mitigation measures must be designed in response to the predicted impacts, with detailed design measures to address localised impacts where necessary.

Mitigation measures may include a wide range of measures such as, but not limited to, changes in work procedures and practices, physical interventions to separate or buffer places from predicted construction impacts or physical relocation of affected parties for agreed periods of time.  Such measures must be directed to achieving the environmental objectives and performance criteria set out in Schedule 6 (Construction Phase), the statutory requirements and must be consistent with these recommendations.  They may include the mitigation measures contained in the Draft Design and Construction EMP in Chapter 19 of the EIS or may include other measures, provided those other measures achieve the environmental objectives and performance criteria, the statutory requirements and these recommendations.

- Monitoring – Any relevant on-going monitoring must be conducted to identify the effectiveness of the mitigation measures, having regard for the environmental requirements established in the Construction EMP.  Monitoring must include a range of activities such as but not limited to scientifically-conducted measurements of specified parameters, visual inspections, recordings of events, and communications with affected property owners and occupants.  Monitoring results must be reported in the form required by the Construction EMP.

- Consultation – Consultation procedures must at least include the community engagement measures described in paragraph 1 - community engagement, above and must meet the following requirements:

  - consultation with property owners and occupants in the corridor of construction influence, as well as the wider community, must be conducted for the duration of the construction period.

  - consultation must commence well in advance of the commencement of works, and in some circumstances, should commence with the design of mitigation measures.

  - consultation with affected property owners and occupants must be conducted with confidentiality where requested by the owners or occupiers of premises and at a level of detail sufficient to address specific construction impacts and mitigation requirements.

- Review, response and modify – There must be a regular review of the monitoring findings in light of the consultation outcomes to determine the requirement for a response or updating the Construction EMP.

- Complaints – As an extension of the consultation process, there must be a formal process for receiving and dealing quickly with complaints about construction issues.  This process must be established before the commencement of construction works and should adopt a consultative and negotiated basis rather than an adversarial basis.

As a minimum, the complaints process must include the following elements:

  - A protocol establishing the responsibility for receiving and addressing complaints, and the means of notifying the community of this protocol (eg publication of a complaints telephone service, website advice, and address for notices and other correspondence);

  - Identification of the complainant, the identity of the person who received the complaint, the manner in which the complaint was made, the time and date on which the complaint was made, and the matter to which the complaint relates;

  - A process wherein, upon receipt of a complaint, an investigation commences forthwith into the cause of the complaint and any actions reasonably required to address the complaint.  Feedback to the complainant must be provided as soon as practicable about the action to be taken, and subsequently, the results of any action taken.  Relevant authorities, if any, must also be notified of such actions.

  - A database for tracking complaints, issues the subject of complaints, responses and corrective actions take.  A means of reporting each complaint, such as a complaints register, must include identification of the entity responsible for addressing the complaint, the time and date on which the complaint was addressed and closed out, a brief summary of any action taken to address the complaint, and a notation as to the satisfaction or dissatisfaction of the complainant with the outcome;

  - Monthly reporting of complaints as part of an overall performance and compliance report prepared by the Contractor, issued to the Proponent and posted on the Project website.

- Non-Conformance - A process for dealing with circumstances where thresholds are exceeded during critical construction activities must be established prior to the commencement of construction works.  This process must establish a mechanism for reporting, taking corrective action where required, and indicating responsibilities and timing for such action.

- Reporting – There must be prepared and provided to the Co-ordinator General on a half-yearly basis, a report on the compliance with the Co-ordinator General’s recommendations. The report must also identify aspects of non-compliance referred to in paragraph 2(c)(viii) above together with any complaints and the responses to such complaints in accordance with paragraph 2(c)(vii) above.

Traffic Management

Construct the Project in accordance with the Construction EMP and the construction traffic management plan.

Prior to commencement of construction, a traffic management plan must be prepared to implement measures that avoid where practicable, or minimise and mitigate, traffic problems arising during the construction phase.  Such measures must achieve the environmental objectives and performance criteria set out in Schedule 6 (Construction Phase) and must address the city-wide and local implications of surface construction works for traffic flows, public transport, and pedestrian and cyclist safety, property access and parking. Traffic management measures may include the mitigation measures for traffic and transport described in the Draft Design and Construction EMP in Chapter 19 of the EIS or other measures in accordance with paragraph 2(c)(iii).

The traffic management plan must be subject to periodic review and be updated as required to address construction program requirements and construction sequencing. The traffic management plan is to be provided to Queensland Transport and Department of Main Roads prior to finalisation.

Urban Regeneration

Prior to construction, a program of urban regeneration activities that form part of the Project must be produced to the Coordinator-General.  The program must:

identify the urban regeneration initiatives proposed, generally consistent with those urban regeneration opportunities described in Section 2 of the Supplementary Report to be undertaken as part of the Project;

identify the location of urban regeneration initiatives; and

describe the timeframe within which urban regeneration initiatives will be undertaken.

Prior to the commencement of construction, prepare an urban regeneration plan which:

describes the location, nature and extent of urban regeneration works to be undertaken as part of the Project;

promotes within localities affected by construction works a high-quality urban design outcome for surface works, a sense of place conducive to further and on-going redevelopment in the locality, connectivity for public transport facilities, connectivity for pedestrians and cyclists, and integration with Proponent urban regeneration plans and programs;

is based on the outcomes of consultation with Proponent and the relevant CLG; and

is integrated, to the extent reasonable and practicable, with other urban regeneration plans of the Proponent or the State.

General Construction

Construction of the Project must be undertaken generally in accordance with the Construction EMP and EMP sub-plans.  Generally, construction must comply with the following:

construction activities for works on or above the surface and which generate excessive levels of noise, vibration, dust or construction traffic movements, must only be undertaken between 6.30am to 6.30pm Mondays to Saturdays and at no time on Sundays or public holidays, except for special circumstances where the above-the-surface works should be conducted outside these days and hours.  Examples of such special circumstances include:

works on arterial roads to avoid disruption to peak traffic flows (eg Pacific Motorway north of O’Keefe Street, Lutwyche Road south of Newmarket Road, Shafston Avenue);

works in rail corridors; and

works involving large pre-fabricated components (eg bridge works).

Construction worksites along the tunnel alignment must be designed and constructed to provide for the management and mitigation of construction impacts by:

- incorporating acoustic lining, ventilation and dust filtration equipment to achieve the environmental objectives and performance criteria set out in Schedule 6 (Construction Phase) of these recommendations. In particular, tunnel shafts servicing tunnel machines should be enclosed with ventilated, acoustically-lined sheds in which spoil handling (being stockpiling, loading into haulage trucks) is to be conducted at all times.;

- installing and positioning night lighting, including security lighting, to avoid light spill onto adjoining premises, at intensities exceed 8 lux measured at the common boundary;

- siting access points for pedestrian and vehicular traffic according to the Transport, Access, Parking and Servicing Planning Scheme Policy in City Plan;

- achieving compliance with the requirements of the Hazard and Risk Assessment Planning Scheme Policy in City Plan.

Construction sites must be rehabilitated as quickly as reasonable and practicable to manage and mitigate the potential impacts of dust, soil erosion and sedimentation.  Surface earthworks must be managed to minimise adverse environmental impacts on waterways, significant places and sensitive receptors.

Air Quality

Construct the Project in accordance with the Construction EMP and the construction air quality management plan.

Prior to commencement of construction, prepare and implement a construction air quality management plan incorporating measures that will avoid, or mitigate and manage the potential adverse environmental impacts of diminished air quality arising from construction activities including but not limited to:

surface construction works (eg roadworks, cut and cover tunnelling, worksite activities);

movement or queuing of construction vehicles with diesel-powered motors adjacent to sensitive activities such as residential, child care centres, hospitals;

long-term operation of diesel-powered plant and equipment at worksites;

venting air from the tunnel construction areas;

removal of tunnel construction spoil from worksites to placement sites; and

placement of tunnel construction spoil at placement sites.

The release of dust from the construction works must achieve the dustfall criteria set out in Table 1.

Table 1 – Dustfall Criteria

| Existing dust fallout level (g/m2/month) | Maximum acceptable increase over existing fallout levels (g/m2/month) |
| --- | --- |
|  | Residential | Other* |
| 2 | 2 | 2 |
| 3 | 1 | 2 |
| 4 | 0 | 1 |

Note:  The dustfall levels are expressed in terms of an acceptable increase in dust deposition above the existing background levels.

Ventilate the tunnel during tunnel excavation works and treat ventilation air prior to exit from the worksheds for the removal of dust.  Maintain the particle filter regularly and ensure the performance of the particulate removal technology meets the required standards set out in the Environmental Protection (Air) Policy 1997 Reprint 2C.

Prepare and implement a construction vehicle fleet management plan to minimise and mitigate potential impacts from vehicle emissions upon adjoining premises and sensitive places situated nearby construction worksites.

Conduct regular monitoring of air quality with regards to dust, TSP and PM10  to determine whether environmental requirements are being met, as required by the Construction EMP.  The monitoring program, including the frequency of monitoring and the locations of monitoring stations, are to be established in the Construction EMP.

Noise and Vibration

Construct the Project in accordance with the Construction EMP and the construction noise and vibration management plan.

Prior to the commencement of construction works, prepare and implement a  construction noise and vibration management plan addressing the environmental objectives and performance criteria for noise and vibration management, providing measures to mitigate and manage the adverse environmental impacts from noise and vibration, and to establish early consultation with concerned owners and occupants of potentially affected premises.  Such plan should be based on predictive modelling of the potential construction noise and vibration impacts having regard to the proposed construction methods, the proximity of sensitive places, and where the duration of construction exceeds two weeks in a particular locality.

The construction noise and vibration management plan must include:

measures for physical mitigation of predicted impacts (eg installation of acoustic screens, enclosure of worksites possibly with purpose-built sheds, fitting of mufflers and similar measures to vehicles, plant and equipment).  Measures may include those contained in the Draft Design and Construction EMP in Chapter 19 of the EIS or other measures in accordance with paragraph 2(c)(iii);

programming of activities (eg hours of work for particular circumstances or locations);

operational techniques (eg use of particular construction techniques to suit circumstances);

for sensitive places identified in the predictive modelling referred to in (b) above, conduct on-going monitoring of construction noise and vibration levels relative to environmental requirements established in the Construction EMP;

consultative measures (eg early, on-going and effective consultation, including advanced notification to owners and occupants of potentially affected properties); and

prior to commencement of construction, building condition surveys must be conducted of properties identified in the predictive modelling above as likely to be adversely affected.

Where the predictive modelling predicts noise goals for sleep disturbance are likely to be exceeded by construction works, consultation and reasonable and practicable mitigation and management measures must be adopted.  These measures must be developed in consultation with owners and occupants of potentially-affected premises.  The noise goals are:

- For intermittent construction noise, the internal noise goals (sleeping areas) to avoid sleep disturbance during night hours (ie 6.30pm to 6.30am) are:

  - 50dBA LAmax (for residences within R4 – R6 categories as described in NIAPSP), or

  - 45 dBA LAmax (for residences within R1 – R3 categories as described in NIAPSP).

- For steady construction noise, the internal noise goals (sleeping areas) to avoid sleep disturbance during night hours (ie 6.30pm to 6.30am) are:

  - 40 dBA LAeq,adj (15 minutes) for temporary noise and 35 dBA LAeq,adj (15 minutes) for long-term noise (for residences R4 – R6 categories as described in NIAPSP), or

  - 35 dBA LAeq,adj (15 minutes) for temporary noise and 30 dBA LAeq,adj (15 minutes) for long-term noise (for residences within R1 – R3 categories as described in NIAPSP3)

- For day time construction works, the noise goals for internal construction noise levels at affected adjacent premises, are derived from levels in AS/NZS 2107:2000.  Day time construction noise must be assessed by a LAeq(15minute) parameter for steady noise sources and a LA10(15minute) parameter for non-steady noise sources.  The goals for day time construction internal noise are set out in Table 2.

Table 2 Daytime construction internal noise goals (derived from AS/NZS 2107:2000)

| Type of Building Occupancy | Maximum Construction Internal Noise Targets |
| --- | --- |
|  | Steady LAeq(15minute) (dBA) | Non-steady LA10(15minute) |
| Residential buildings (living areas) | 45 (near major roads) 40 (near minor roads) | 55 (near major roads) 50 (near minor roads) |
| Place of Worship | 40 (with speech amplification) | 50 (with speech amplification) |
| School music rooms | 45 | 55 |
| School teaching area | 45 | 55 |
| School library | 50 | 60 |
| School Gymnasium | 55 | 65 |
| Commercial buildings – office space | 45 | 55 |
| Commercial Buildings – retail space | 50 | 60 |

Note - Additional “Building Occupancies” to those documented in Table 2 may apply throughout the construction period.  The “maximum” levels provided in AS/NZS2107:2000 should be utilised in these instances for steady noises, with the non-steady levels set 10 dBA higher.

During construction, engine noise for on-road spoil haulage vehicles must be tested and maintained in accordance with Australian Design Rule 28/01.

Predictive modelling results for vibration must be reviewed as construction proceeds along the corridor of construction influence, having regard to the potential for impact on human comfort, the risk of cosmetic damage to buildings and the contents of sensitive buildings. Locations where building condition surveys should be undertaken, must be identified in consultation with property owners following building-specific and contents-specific vibration sensitivity investigations.

Due to the range of human perceptions and sensitivity to vibration from construction works, early and on-going consultation with occupants of potentially-affected premises in the corridor of construction influence must be undertaken.  Such consultation must:

be consistent with the consultation procedures established in accordance with paragraph 1 – community engagement above;

precede tunnelling and other works likely to cause vibration at the surface;

notify occupants of premises in the corridor of construction influence of the range of works proposed, their planned duration and the possible effects and predicted levels of vibration.

Where the predicted level of vibration within sleeping areas during continuous night-time tunnelling works is likely to exceed 0.5mm/sec peak particle velocity based on a ‘low probability of reaction’ (ref AS2670.2:1990), reasonable and practicable mitigation and management measures must be developed in consultation with occupants of potentially-affected premises, and implemented in accordance with the construction noise and vibration management plan.

Mitigation and management combined with advanced notification and other consultation must be adopted for predicted vibration impacts in the following circumstances:

where predicted vibration levels of 4mm/sec for blasting are likely to be exceeded in the vicinity of sensitive healthcare places (eg Mt Olivet Hospital) or

where the guide values for minimal cosmetic damage presented in Table 3 are likely to be exceeded.

Table 3 Vibration Assessment Guide Values – Minimal Risk of Cosmetic Damage

| Vibration Type | Peak Particle Velocity (mm/s) |
| --- | --- |
|  | Heritage Listed | Residential | Sensitive Commercial |
| Transient Vibration 1 (eg blasting ) | 2 | 10 | 10 |
| Continuous Vibration 2 (eg TBM, roadheading) | 2 | 5 | 5 |

Note 1 - Measured in the ground directly adjacent the building of concern

Note 2 - Measured on the building foundations

The impacts of transient blast noise and vibration must be assessed, monitored, and if necessary, mitigated and managed in accordance with the Environmental Protection Regulation 1998 and Brisbane City Council’s Local Law 5.  This includes limiting transient airblast over-pressure to 115 dBLin peak hold for 4 out of 5 blasts and must not exceed 120dB (linear) peak for any blast.

To manage construction noise and vibration effectively, on-going, continuous monitoring must be commenced with occupants of affected premises in the corridor of construction influence prior to the commencement of construction works likely to cause exceedences of either the noise or vibration goals.

Monitoring results must be reported on a monthly basis.  Monitoring of construction noise and vibration must be undertaken in accordance with accredited procedures and must be readily and publicly available.  In circumstances where the goals are not met, the reporting must describe the corrective actions taken to mitigate and manage the impacts.  Monitoring results and management actions regarding construction noise and vibration must be included in a quarterly operations and maintenance report, and in the annual environmental report to be issued by the operator.

Ground Water and Surface Water

Construct the Project in accordance with the Construction EMP and the groundwater and surface water management plan.

The construction groundwater and surface water management plan must:

  - be based on predictive modelling for areas where construction works are likely to intercept groundwater or cause the movement of groundwater;

  - contain measures to avoid, or mitigate and manage impacts on groundwater and surface water quality by construction works, including the transport and placement of tunnel construction spoil;

  - contain measures for the interception, treatment if required and disposal of groundwater entering construction sites including the tunnel works;

  - contain measures for the interception, treatment if required, and disposal of contaminated surface water on construction sites and spoil placement sites.

Where there is an identified potential risk of groundwater movement to the tunnel or other construction works, reasonable and practicable measures must be taken in project design and construction to monitor and manage groundwater entering the tunnel or other construction works.

The design and construction of the Project must provide suitable measures to intercept, treat if required and dispose of groundwater, liquid wastes, such as fire retardants, wash-down water, and contaminated stormwater, to avoid contamination of surface waters.

Monitoring of groundwater resources must be undertaken in accordance with the Construction EMP and generally and specifically in locations where predictive modelling suggests there is a potential for groundwater drawdown.

Acid Sulphate Soils

    - Construct the Project in accordance with the Construction EMP and the acid sulphate soils management plan.

    - Prior to the commencement of construction works in the vicinity of Enoggera Creek, prepare the acid sulphate soils management plan, in accordance with:

      - State Planning Policy 2/02: Planning and Managing Development Involving Acid Sulphate Soils, the SPP 2/02 Guideline: Acid Sulphate Soil and with reference to the Guidelines for Sampling and Analysis of Lowland Acid Sulphate Soils in Queensland 1998, the Soil Management Guidelines, and the Acid Sulphate Soils Laboratory Methods Guidelines.

      - A detailed risk assessment of potential dewatering providing an estimate of the extent of the cone of depression and quantities of acid that could be generated from oxidation of in-situ potential acid sulphate soil.

Hazard and Risk

Construct the Project in accordance with the Construction EMP, the hazard and risk management plan and AS4360:2004 Risk Management.

Prepare and implement the hazard and risk management plan having regard to the potential risks associated with tunnel construction including, among other things, inundation, flood inundation via the portals, tunnel collapse, fire and chemical hazard, traffic hazards associated with construction traffic, accessibility for emergency services vehicles to the road network and construction sites, maintenance of essential urban services (water, power), transport and the use and storage of dangerous goods in construction sites, and communications during incidents.

The hazard and risk management plan may also include the measures for managing construction hazard and risk set out in the Draft Design and Construction EMP in Chapter 19 of the EIS or other measures in accordance with paragraph 2(c)(iii).

The construction hazard and risk management plan must be prepared and implemented in consultation with the relevant emergency services organizations for risk minimisation and incident management during construction.

Waste

Construct the Project in accordance with the Construction EMP and the construction waste management plan.

The construction waste management plan:

must adopt and reflect the principles of ‘reduce, re-use, recycle’;

must identify the procedures and responsibilities for dealing with an incident in which waste material with the potential for causing environmental harm, is released to the environment; and

may include the waste management measures contained in the Draft Design and Construction EMP in Chapter 19 of the EIS.

In circumstances where waste material is released to the environment, the incident must be reported immediately to the relevant authorities and such corrective or remedial action as required to render the area safe and to avoid environmental harm must be taken forthwith.

All regulated waste must be transported by a licensed operator and disposed of at a facility licensed to accept such waste.

Urban Design

The Project must achieve a high quality urban design outcome for the surface areas including the connections to the surface road network, residual space in land on the surface, buildings, plant and equipment.

An overall urban design master plan must be prepared and implemented in the design of the tunnel works, construction and rehabilitation of surface areas affected by construction works.  The urban design master plan must articulate urban design principles relating to the urban, environmental and visual character of the corridor of construction influence.

The urban design principles to be adopted in the urban design master plan referred to in (b) above include:

Integrate the tunnel infrastructure required by the Project, including elevated structures, portals and acoustic barriers, and the ventilation outlets and associated buildings, into the existing urban environment;

Maintain or reinforce the ‘thoroughfare’ of the City’s regional road network, benefiting from the Project;

Achieve a built form consistent with and complementary to the scale of the street and the existing character and identity of the local area;

Minimise the visual and noise impacts of the Project on neighbouring communities; and

Maintain pedestrian and cycle connectivity and improve the local environment for pedestrians, cyclists and motorists.

The urban design master plan must also provide urban design principles for local environments near the proposed works.  Such urban design principles described in the Draft Design and Construction EMP in Chapter 19 of the EIS are as follows:

Bowen Hills and Windsor:

Reinforce the character and identity of Bowen Hills and Windsor;

Provide for integration of the tunnel infrastructure with existing land uses and activities,  and stronger definition of public place;

Reduce the visual and noise impacts of new infrastructure works on existing local residences and businesses;

Maintain and enhance pedestrian amenity and connectivity, within the local area and to adjacent suburbs, including between key transport services and community facilities; and

Protect and enhance the Enoggera Creek corridor, including the visual outlook from adjacent roads.

Kangaroo Point:

      - Protect and enhance the residential character and identity of Kangaroo Point;

Enhance pedestrian connectivity across major roads, including Shafston Avenue and Main Street, and to existing open space areas such as Mowbray Park and River Terrace;

Maintain and enhance a safe pedestrian environment for Shafston Avenue and Main Street; and

Minimise the visual and noise impacts of the tunnel’s connection in Shafston Avenue for adjoining residences.

Woolloongabba:

      - Protect and enhance the mixed use character and identity of Woolloongabba, including the heritage character of the Woolloongabba town centre and adjacent residential neighbourhoods;

Maintain and enhance pedestrian connectivity across Ipswich Road, as well as within the local area and to adjacent suburbs, including connections to the City centre;

Improve the pedestrian environment of Ipswich Road, Woolloongabba town centre and adjoining neighbourhoods, including between local transport and community facilities; and

Reduce the visual and noise impacts of the tunnel connections on adjoining residences and businesses.

Cultural Heritage

Prior to commencement of construction works, confirm the places on the Queensland Heritage Register ("places of State Significance") likely to be affected by the construction works (“Heritage Study”).

Operation Phase

Community Engagement

To respond to community concerns during the operational phase of the Project, there must be a mechanism for receiving and dealing with complaints about the operational aspects of the Project, including achievement of the environmental objectives for the Project.  The complaints mechanism should:

be similar to that established for the construction phase;

provide an avenue to resolve operational impacts where the environmental performance criteria have not been met;

provide for prompt responses to complaints made, with information, corrective action where required, and reporting back to the complainant and Proponent; and

be incorporated within the wider environmental reporting framework for the Project.

Environmental Management

Comprehensive environmental management plans for operation must be prepared and implemented (“the Operation EMP”).  The Operation EMP must implement these recommendations.  It should be developed generally in accordance with the Draft Operation EMP in Chapter 19 of the EIS, except where the matter is addressed by these recommendations and then to the extent required by these recommendations.

The matters to be addressed in the Operation EMP include, but are not limited to:

    - traffic and transport;

    - topography, geology and soils;

    - hydrogeology and groundwater quality;

    - surface water quality;

    - air quality;

    - noise and vibration;

    - social environment;

    - urban design and visual;

    - hazard and risk.

The Operation EMP must accord generally with the following framework:

    - Environmental objectives and performance criteria – The Operation EMP must adopt and incorporate the environmental objectives and performance criteria set out in Schedule 6 (Operational Phase).

    - EMP Sub-plans – The Operation EMP is to incorporate sub-plans as required by these recommendations to address in detail specific environmental impacts of the operational aspects of the Project.  EMP sub-plans must include measures designed to comply with the relevant industry standards for ‘best practice’ environmental management set out in Schedule 7 to these recommendations.  Such sub-plans must include but not be limited to:

  - an operation soil erosion and sedimentation management plan, including rehabilitation and landscaping measures, for each worksite;

  - an operation stormwater drainage and water quality management plan;

  - an operation noise and vibration management plan;

  - an operation traffic management plan for in-tunnel traffic and for traffic at the entrances to the tunnels;

  - an operation incident management response plan; and

  - other management plans necessary to achieve the environmental objectives and performance criteria or otherwise referred to in the Draft Operation EMP in Chapter 19 of the EIS.

    - Monitoring – On-going monitoring for operational impacts must be required for some aspects of the Project, including air quality (in-tunnel and ambient air), noise from ventilation plant and other plant and equipment, road traffic noise (limited period), surface water quality, and such other operational aspects as necessary to assess performance relative to the environmental objectives set out in Schedule 6 (Operational Phase) or these recommendations.  The form of monitoring must be appropriate to the issue and should adopt the parameters established in the Operation EMP.

    - Design of mitigation measures - Mitigation measures must be designed in response to the predicted impacts, with detailed design measures to address localised impacts where necessary.

Mitigation measures may include a wide range of measures such as, but not limited to, changes in operation procedures and practices, and design interventions to separate or buffer places from predicted operation impacts.  Such measures must be directed to achieving the environmental objectives and performance criteria set out in Schedule 6 (Operation Phase), the statutory requirements and must be consistent with these recommendations.  They may include the mitigation measures contained in the Draft Operation EMP in Chapter 19 of the EIS or may include other measures, provided those other measures achieve the environmental objectives and performance criteria, any relevant statutory requirements and these recommendations.

    - Implementation – Further mitigation measures, if required to achieve the environmental objectives, must be implemented as soon as practical after the monitoring results are validated and any shortfall against the objectives identified.

    - Review, response and modifications – The on-going monitoring results must be reviewed to determine the effectiveness of the further mitigation measures.  Where necessary, further modifications may be required if at all reasonable and practical considering the context of the issue, and the physical aspects and possible impacts of any changes required.

    - Complaints –There must be a formal process for receiving and dealing with complaints about the operation of the Project in relation to the environmental objectives.  This process should be the same as that established during the construction phase.

Traffic Management

Conduct the operations of the Project in accordance with the Operation EMP and the traffic management plan.

(b) 	Prior to finalisation of the traffic management plan, submit to the Brisbane City Council and Department of Main Roads for comment.

    - Prior to the commencement of operations, prepare and implement a traffic management plan incorporating strategies:

to manage in-tunnel air quality where an incident in the tunnel system or adjacent road network requires traffic to cease flowing or slow below design speeds for the ventilation system;

to manage traffic flows into and out of the tunnel system, having regard for conditions in tunnel and on the surface road network;

to enable emergency services and other relevant entities to attend to incidents in the tunnel system, evacuations if necessary, maintenance requirements and other tunnel operating requirements;

Air Quality

Conduct the operation of the Project in accordance with the Operation EMP and the operation air quality management plan.

Prior to finalisation of the operation air quality management plan, submit to EPA and Queensland Transport for comment.

Prior to the commencement of operations, prepare and implement an operation air quality management plan to mitigate and manage the potential impacts of diminished air quality arising from the operation of the tunnel ventilation system and traffic flowing into and from the tunnel system at the portals.

The ventilation system must be designed so that it does not prevent the possible future installation of filtration equipment to remove small particles and possibly oxides of nitrogen from vitiated air before it is released to the ambient environment during tunnel operation.

Ventilation outlets for the Project must be at least 30 metres in height above ground level, or no less than 10 metres higher than the highest building within 100 metres and existing at the commencement of construction, whichever is the higher.

The ventilation system must be designed so that the system is capable of meeting PIARC criteria for in-tunnel air quality described in Table 4 and the appropriate NEPM goals for ambient air quality set out in Table 5. For in-tunnel air quality, the goals for safe air quality set out in Table 4 must be achieved:

Table 4 – In-Tunnel Air Quality Criteria

| Carbon monoxide (CO) | 70 ppm at peak |
| --- | --- |
| Nitrogen dioxide (NO2) | 1 ppm (average) |
| Visibility | 0.005 m-1 |
| Source: PIARC guidelines |  |

Note: monitoring and measuring protocols for each goal are set out in the PIARC guidelines.

To manage in-tunnel air quality effectively, adopt on-going, continuous monitoring  linked to a system of traffic management to maintain appropriate traffic flows and consequent emission levels within nominated air quality goals.

Monitoring results must be reported on a monthly basis. Monitoring must be undertaken in accordance with accredited procedures, and the results must be publicly available.

In circumstances where an exceedence of the in-tunnel air quality criteria occurs, the reporting must also describe the corrective actions taken to avoid a recurrence and to minimise the impact on ambient air quality.

Monitoring results and management actions regarding in-tunnel air quality must be included in a quarterly operations and maintenance report, and in the annual environmental report.

On-going monitoring of ambient air quality must be conducted by the Contractor at a high-level monitoring station and a ground-level monitoring station, both of which are within 500 metres of each ventilation outlet.  Monitoring parameters must be consistent with the air quality goals set out in Table 5.

Table 5 – Ambient Air Quality Goals

| Pollutant | Goal | Unit | Measuring Period |
| --- | --- | --- | --- |
| Carbon monoxide (CO) | 8 or 10 | ppm mg/m3 | 8 hour maximum* |
| Nitrogen dioxide (NO2) | 0.12 or 245 | ppm (m/m3 | 1 hour maximum |
| Particulate matter less than 10 (m (PM10) | 50 50 | (m/m3 (m/m3 | 24 hour maximum ** annual mean |
| Particulate matter less than 2.5 (m (PM2.5) | 25 8 | (m/m3 (m/m3 | 24 hour maximum annual mean |
| Total suspended particulate matter (TSP) | 90 | (m/m3 | average annual mean |

*  One day per year maximum allowable exceedence;

** Five days per year allowable exceedence, not including exceedence in ambient goals due to external events (eg dust storms, fires, major construction works)

Monitoring results must be reported by the Contractor on a monthly basis in accordance with accredited procedures and must be publicly available. In circumstances where an exceedence of the ambient air quality goals occurs, the reporting must also set out the performance of the tunnel ventilation system at the time and provide conclusions with regards the level of contribution by the tunnel ventilation system, if any, to the exceedence of the ambient air quality goals.

Monitoring results, based on validated data, regarding ambient air quality must be included in a quarterly operations and maintenance report, and in the annual environmental report to be issued by the Contractor.

The requirement for on-going monitoring of ambient air quality relating to tunnel operations should be reviewed by Proponent after 5 years of operations. Should a decision be made to cease ambient air quality monitoring, a report assessing the issue and providing substantiated reasons for the decision is to be provided to the Coordinator-General for comment prior to the implementation of the decision.

Noise and Vibration

Conduct the operation of the Project in accordance with the Operation EMP and the operation noise and vibration management plan.

Prior to the finalisation of the operationnoise and vibration management plan, submit to the EPA for comment.

Prior to the commencement of operations, prepare and implement an operation noise and vibration management plan to mitigate and manage, if necessary, the potential for noise from project operations, including:

ventilation system operating noise; and

road traffic noise in specified locations (eg Pacific Motorway between O’Keefe Street and Hawthorne Street, Ipswich Road between O’Keefe Street and Balaclava Street, Shafston Avenue between Wellington Road and O’Connell Street, Lutwyche Road between Enoggera Creek and Newmarket Road, and Campbell Street).

Design the Project to achieve the noise goals as set out in Table 6 upon commencement of operations.

Table 6 Operational Goals - Road Traffic Noise

| Source | Reference Regulation, Standard or Guideline | Values |
| --- | --- | --- |
| Airborne Traffic Noise | Environmental Protection (Noise) Policy 1997 | The planning levels for a Public Road are as follows: For a State-controlled road - 68 dBA LA10(18hour); For another public road - 63 dBA LA10(18hour); 60 dBA, assessed as the highest 1 hour equivalent continuous A-weighted sound pressure level between 10 pm and 6 am (60 dBA LAeq(1hour)); and 80 dBA assessed as a single event maximum sound pressure level (80 dBA LAmax). |
|  | Main Roads Code of Practice - Road Traffic Noise Management | Residential - 68 dBA LA10(18hour) |

Note - Where the road traffic planning noise levels are already exceeded at sensitive locations it may not be reasonable and practicable to achieve compliance with these planning noise levels.  In these instances, the “status-quo” noise levels should be maintained (i.e. maintain noise levels at levels anticipated in Y2021, the design year, without the Project).

The ventilation system must be designed and operated to achieve the goals as set out in Table 7 at the commencement of operation of the Project.

- Table 7 Operational Goals - Ventilation System Noise

| Ventilation System Noise (via outlets, portals, fan stations) | BCC Noise Impact Assessment Planning Scheme Policy (NIAPSP) | The overall A-weighted sound pressure level component from ventilation plant, assessed as an LAmax,adj level with tonality penalty adjustments determined in accordance with AS1055.1, should not exceed the Average Background Noise Level, as defined in AS1055.2, at a noise sensitive location at any time of the day or night |
| --- | --- | --- |

To manage operational noise and vibration effectively, quarterly monitoring must be conducted.

Monitoring results must be reported on a quarterly basis and must be undertaken in accordance with accredited procedures and must be publicly available.

In circumstances where the goals are not met, the reporting must also describe the corrective actions to avoid a recurrence and to minimise the impacts of ventilation system noise.

Monitoring results and management actions regarding operational noise and vibration must be included in a quarterly operations and maintenance report, and in the annual environmental report to be issued by the operator.

Ground Water and Surface Water

Reasonable and practicable measures must be taken to avoid, or mitigate and manage impacts of contaminated groundwater, stormwater and other potentially polluted water (eg wash-down water, fire retardants) on surface water resources.

Measures must be initiated in the instance of an emergency or hazardous situation, to collect wastewater for subsequent removal and disposal to an authorised release point.

Hazard and Risk

Conduct the operation of the Project in accordance with the Operation EMP and the operation incident management response plan.

Prior to the commencement of operations of the tunnel, prepare and implement an incident management response plan meeting the requirements of the Queensland Police Service, Queensland Fire Service and Queensland Ambulance Service.

The incident management plan must include:

simulation exercises prior to operation of the tunnel;

provision for routine testing of emergency response systems;

designation of responsibilities in the event of an incident.

Waste

Conduct the operation of the Project in accordance with the Operation EMP and the operation waste management plan.

Prior to the commencement of operations, prepare and implement a waste management plan.  The waste management plan must adopt and reflect the principles of ‘reduce, re-use, recycle’, and must identify the procedures and responsibilities for dealing with an incident in which waste material with the potential for causing environmental harm, is released to the environment.

In circumstances that such waste material is released to the environment, the incident must immediately be reported to the relevant authorities and such corrective or remedial action as required to render the area safe and to avoid environmental harm must be taken forthwith.

All regulated waste must be transported by a licensed operator and disposed of at a facility licensed to accept such waste.

# Schedule 4

# Responsibilities for Environmental Management

| Phase | Responsibility / Tasks | Authorisation or Review | Consultative bodies |
| --- | --- | --- | --- |
| Design | Contractor Community Engagement Plan Complaints Management System Design & Construction EMP: traffic management plan construction vehicle management plan; soil erosion and sedimentation management plan stormwater drainage and water quality management plan; dust and odour management plan; noise and vibration management; construction incident management response plan; and other management plans | Proponent | Co-ordinator General Environmental Protection Agency Department of Emergency Services Main Roads Brisbane City Council Community Liaison Groups |
|  | Development application building works | Certifier | Proponent |
|  | Development applications tidal works contaminated land – place on EMR / CLR cultural heritage – place on Qld Heritage register | EPA | Brisbane City Council |
|  | Development applications - spoil placement | Brisbane City Council |  |
|  | Development application marine plants | DPI Fisheries |  |
|  | Interference with a railway | Qld Rail |  |
|  | Connections to a State controlled road | Main Roads |  |
|  | Urban Design Master Plan | Proponent | Brisbane City Council Main Roads (for Pacific M’way) |
|  | Urban Regeneration Plan | Proponent | Brisbane City Council Office of Urban Mgmt |
|  | Proponent/Contractor Cultural Heritage Management Plan indigenous heritage | Natural Resources & Mines | Proponent Brisbane City Council Indigenous Groups |
|  | Contractor Cultural Heritage Management Plan non-indigenous heritage places | Qld Heritage Council | EPA Brisbane City Council |

| Construction |
| --- |
|  | Contractor Monitoring, reporting, corrective action: air quality at worksites, haul routes & spoil placement areas noise & vibration surface water quality | Proponent | Brisbane City Council EPA Community Liaison Groups |
|  | Monitoring, reporting, corrective action: traffic management including haulage vehicles | Proponent | Brisbane City Council Main Roads |
|  | Monitoring, reporting, corrective action: spoil placement contaminated land | Proponent | Brisbane City Council EPA Community Liaison Groups |
|  | Community Engagement minutes of CLG meetings issues management | Proponent | Brisbane City Council EPA Community Liaison Groups |
|  | Complaints complaints register corrective actions responses reports to relevant authorities communication with complainant & CLG | Proponent | Brisbane City Council EPA Community Liaison Groups |
| Operations |
|  | Contractor Monitoring, reporting, corrective action: in-tunnel air quality, ambient air quality | Proponent | Brisbane City Council EPA Community Liaison Groups |
|  | Monitoring, reporting, corrective action: road traffic noise, ventilation plant noise & vibration, surface water quality | Proponent |  |
|  | Monitoring, reporting, corrective action: traffic management control system – in-tunnel, approach roads & intersections | Proponent | Brisbane City Council Main Roads |
|  | Monitoring, reporting, corrective action: communications systems, incident management, control of dangerous goods movements | Proponent | Brisbane City Council EPA Department of Emergency Services Community Liaison Groups |
|  | Community Engagement minutes of CLG meetings, issues management | Proponent | Brisbane City Council EPA Community Liaison Groups |
|  | Complaints complaints register, corrective actions, responses, reports to relevant authorities, communication with complainant & CLG | Proponent | Brisbane City Council EPA Community Liaison Groups |

# Schedule 5

# Glossary of Terms

“City Plan” means Brisbane City Plan 2000

“CLG” means the Community Liaison Group

“Contractor” means the contractor which is proposed to be engaged by the Proponent to build, own, operate and transfer the Project.

“the Construction EMP” means an environmental management plan or plans, including any sub-plans, for the design and construction phase of the Project.

“EIS” means the environmental impact statement for the NSBT Project dated February 2005.

“EMP” means an environmental management plan

“NEPM” means National Environment Protection Measures made under the National Environment Protection Proponent Act 1994 (Cth)

“NIAPSP” means the Noise Impact Assessment Planning Scheme Policy under Brisbane City Plan 2000

“the Operation EMP” means an environmental management plan or plans, including any sub-plans, for the operation and maintenance phase of the Project.

“PIARC” means Permanent International Association of Road Congress (also known as the World Road Association)

“PM2.5” means particulate matter with equivalent aerodynamic diameter less than 2.5(m

“PM10” means particulate matter with equivalent aerodynamic diameter less than 10(m

“Project” means the North South Bypass Tunnel Project.

“Proponent” means Brisbane City Council

“Sensitive Place” means any of the following places:

- a dwelling;

- a library, child-care centre, kindergarten, school, college, university or other educational institution;

- a hospital, surgery or other medical institution; or

- a commercial premises relying on calibrated equipment or computers sensitive to vibration greater than the guide values set out in Table 3 of Schedule 3 of these recommendations.

“Supplementary Report” means that supplementary report for the NSBT Project dated June 2005

“TBM” means Tunnel Boring Machine

“TSP” means Total Suspended Particulates

# Schedule 6 – Environmental Objectives & Performance Criteria

## Environmental Management - Construction Phase

This section addresses the objectives and performance criteria required to manage environmental impacts.

### Traffic and Transport

Objective

Manage construction traffic and transport issues to minimise potential impacts on the community and the operation of the road network

Performance Criteria

Take reasonable and practicable measures to avoid, or mitigate and manage the potential construction traffic impacts on the communities near the worksites.

Manage the movement of construction traffic to use arterial and other major roads and to avoid local streets, and to operate where possible outside peak periods in the City’s road network where practicable.

Inform the local and broader community about the timing and scale of potential construction traffic impacts.

Minimise as far as reasonably practicable, the potential traffic disruptions to the operation of the road network due to construction works.

Enable safe access near worksites and other project works for road users, including pedestrians and cyclists.

Enable safe and efficient access near worksites for emergency vehicles.

Monitor traffic flows near construction works and take corrective action in response to traffic impacts as a consequence of construction works.

### Geology & Soils

Objective

Manage the impacts of soil erosion, acid sulphate soils, spoil handling and placement, and soil contamination resulting from the construction works.

Performance Criteria

Take all necessary reasonable and practicable measures to monitor and manage the impacts of soil erosion, acid sulphate soils, and soil contamination caused by construction works.

Conduct induction and training for construction staff on procedures for remediation and management of contaminated land and spills and leaks of hazardous materials.

Manage the handling and placement of construction spoil to avoid, or mitigate and manage impacts on surface water quality, air quality, and flora and fauna values.

### Hydrogeology and Groundwater Quality

Objective

Manage the impacts on groundwater quality and drawdown during construction.

Manage the groundwater inflow into the tunnel and construction areas.

Performance Criteria

Take all reasonable and practicable measures to minimise the release of contaminants to ground water from construction activities.

Monitor and manage groundwater quality against contamination from construction works;

Monitor and manage the extent and amount of water level drawdown caused by construction activities.

### Surface Water Quality

Objective

Maintain an acceptable level of surface water quality during construction.

Performance Criteria

Take all reasonable and practicable measures to minimise the potential for the release of contaminants to surface waters that could cause adverse environmental impact.

### Air Quality

Objective

Minimise, mitigate and manage potential air quality impacts, including dust, odour and construction vehicle exhaust emissions.

Maintain ambient air quality for properties adjacent to construction worksites.

Performance Criteria

Take all reasonable and practicable measures to avoid adverse air quality impacts due to dust, odour and exhaust emissions from construction vehicles, plant and equipment at properties adjacent to construction sites.

Monitor and manage the incidence of dust deposition and odour, and manage construction vehicle emissions in relation to ambient air quality.

Take corrective action in response to diminished air quality for properties adjacent to construction sites as a consequence of construction works or operation of construction vehicles.

Report upon the effectiveness of any corrective action taken.

### Noise and Vibration

Objective

Maintain a reasonable acoustic environment for living and use of properties along the corridor of construction influence during construction works.

Mitigate and manage the vibration impacts along the corridor of construction influence.

Establish early and effective consultation with concerned property owners and occupants in the corridor of the construction influence.

Performance Criteria

Adopt suitable construction techniques to achieve a ‘reasonable’ noise and vibration environment within the corridor of construction influence, having regard to the scale and duration of construction works, the nature of the terrain through which the construction works are to pass and the character of land use activities.

If required, identify and implement other reasonable and practicable mitigation measures to achieve noise and vibration objectives for construction works, and maintain the ‘status quo’ with regards road traffic noise for newly-exposed, noise-sensitive properties along major roads adjacent to construction sites.

Undertake continual monitoring to ensure reasonable environmental conditions are being maintained within the corridor of construction influence.

Report regularly on the performance of construction works with regards environmental goals for noise and vibration.

### Cultural Heritage

Objective

Prevent and manage disturbance to known and unknown areas and items of indigenous cultural heritage significance.

Mitigate and manage potential impacts on places of non-indigenous cultural heritage significance.

Performance Criteria

Undertake all works in accordance with the provisions of cultural heritage management plans.

Where harm to non-indigenous heritage values cannot be reasonably avoided undertake archival recording of cultural heritage values with the advice of an appropriately qualified heritage consultant.

Monitor and manage the effects of potential settlement on places of non-indigenous cultural heritage significance.

### Social Environment

Objective

Avoid, or mitigate and manage potential social impacts of construction.

Avoid, or mitigate and manage construction impacts on social infrastructure.

Performance Criteria

Local and broader communities are notified in advance of construction activities, temporary arrangements, traffic management arrangements and any special construction activities of short duration.

Communities have access to a communication and complaints process to address and respond to impacts as appropriate.

### Hazard and Risk

Objective

Avoid or mitigate and manage the potential risk for hazardous events during construction.

Performance Criteria

Maintain a safe environment for construction workers.

Take all reasonable and practicable measures to minimise potential construction hazards and risks for construction workers.

Take all reasonable and practicable measures to minimise potential construction hazards and risks for communities near the worksites.

### Waste Management

Objective

Minimise and manage the potential for any adverse impacts from wastes generated by construction.

Performance Criteria

Take all reasonable and practicable measures to reduce waste generated on the construction worksites by implementing waste management principles (Reduce, Re-use, Recycle) and best practice disposal strategies.

Waste is disposed of at licensed disposal locations and by licensed contractors.

Take all reasonable and practicable steps to minimise the impacts of handling and disposal of construction waste.

### Flora and Fauna

Objective

Minimise disturbance to flora and fauna by construction, and fully rehabilitate and maintain disturbed areas where appropriate.

Performance Criteria

Take reasonable and practicable measures to ensure that native fauna is not harmed as a result of the works.

Habitat for native flora removed during construction is restored and vegetation communities rehabilitated.

Construction sites are rehabilitated and landscaped prior to completion of construction.

## Environmental Management - Operations

### Traffic and Transport

Objective

Manage traffic flows into and out of the tunnel system, having regard for conditions in tunnel and on the surface road network; and

Enable emergency services and other relevant entities to attend to incidents in the tunnel system, evacuations if necessary, maintenance requirements and other tunnel operating requirements.

Manage traffic flows within the tunnel system to achieve air quality objectives.

Performance Criteria

The potential traffic impacts on the operation of the road network due to operation of the tunnel are managed by implementing local area and arterial corridor traffic management plans.

Emergency services and other relevant entities are able to access and operate within the tunnel system in line with their service requirements.

Take all reasonable and practicable measures to manage traffic flows to achieve in-tunnel air quality objectives.

### Geology & Soils

Objective

Avoid impacts associated with soil erosion, settlement and acid sulphate soils (ASS).

Performance Criteria

Maintain soil and water control devices for long term bank stability and protection against erosion.

Monitor settlement to ensure embankments and structures comply with the design specifications.

### Hydrogeology and Groundwater Quality

Objective

Monitor the extent and amount of water level drawdown in the surrounding area as a result of inflow to the tunnel.

Performance Criteria

Take all reasonable and practicable measures to monitor and manage the impact of water level drawdown in the surrounding area as a result of inflow to the tunnel.

### Surface Water Quality

Objective

Manage tunnel water, stormwater and waste waters to maintain surface water quality during operation.

Performance Criteria

Take all reasonable and practicable measures to minimise the potential for the release of contaminants to surface waters.

### Air Quality

Objective

Manage in-tunnel air quality.

Minimise potential impacts on ambient air quality.

Performance Criteria

In-tunnel air quality achieves nominated goals (PIARC).

The ventilation system is designed to be capable of meeting the air quality goals nominated in Chapter 6 of the Supplementary Report for in-tunnel air quality (PIARC criteria) and for ambient air quality (appropriate NEPM goals).

Ventilation outlets for the NSBT Project should be at least 30 metres in height above ground level, or no less than 10 metres higher than the highest building within 100 metres, whichever is the higher.

### Noise

Objective

Minimise the impact of noise from the operation of ventilation and other plant and equipment, and mitigate road traffic noise for newly exposed properties.

Performance Criteria

Manage the ventilation outlets and operation of plant and equipment in the ventilation station to achieve acoustic goals.

Mitigate road traffic noise impacts upon noise-sensitive properties newly exposed as a consequence of the NSBT Project.

### Hazard and Risk

Objective

Minimise the potential risk for hazardous events.

Performance Criteria

Implement, manage and maintain traffic safety, fire safety and emergency response systems to standards agreed with Queensland Police, Fire and Ambulance services.

Take all reasonable and practicable measures to minimise hazards and risks for NSBT users and tunnel workers.

Take all reasonable and practicable measures to minimise potential hazards and risks for communities near the portals.

# Schedule 7 –Standards & Guidelines for Environmental Management

Unless described or specified otherwise in these recommendations, the standards and guidelines for environmental management set out in the table below, must be adopted and implemented in the construction and operation of the Project

| Air Quality | PIARC standards for in-tunnel air quality as specified in these recommendations |
| --- | --- |
|  | National Environment Protection Measures and Environmental Protection (Air) Policy 1997 (Reprint 2C) for ambient air quality, as specified in these recommendations |
|  | AS 3580 : 2003 Methods of Sampling and Analysis of Ambient Air |
|  | Air Quality Planning Scheme Policy in City Plan 2000, otherwise |
| Blasting & Use of Explosives | QDMR Standard Specification MRS11.55 – Use of Explosives in Roadworks |
|  | Brisbane City Council Local Laws – Chapter 5, Part 6 – Blasting |
| Dangerous Goods | AS 1216 : 1995 Classification, labels for Dangerous Goods |
|  | AS 1678 : 2003 Emergency Procedure Guides – Transport |
|  | AS 1940 : 2004 Storage and Handling of Flammable and Combustible Liquids |
|  | AS 2508.2.007 : 2001 Safe Storage and Handling Information Cards for liquefied Petroleum Gas |
|  | AS 2809 : 1999 Road Tank Vehicles for Dangerous Goods |
|  | AS 3780 – 1994 The Storage and Handling of Corrosive Substances |
|  | AS 2931 : 1999 Selection and Use of Emergency Procedure Guides for Transport of Dangerous Goods. |
| Noise & Vibration | “Interim Guidelines and Technical Notes for Road Traffic Noise Amelioration” (DMR 1992) |
|  | E1 Environmental Guideline “Noise from Construction, Maintenance and Demolition Sites” (EPA 1989) |
|  | Noise measurement manual : for use in testing for compliance with the Environmentall Protection Act 1994, Third edition, 2000 |
|  | AS 1055.1 : 1997 Acoustics – Description and Management of Environmental Noise : General procedures |
|  | AS 1055.2 : 1997 Acoustics – Description and Management of Environmental Noise : application of specific situations |
|  | AS 2187 : 1993 Explosives – Storage Transport and Use : use of explosives |
|  | AS 2436 : 1981 Guide to Noise Control on Construction, Maintenance and Demolition Sites |
|  | AS 2659.1 : 1988 Guide to the Use of Sound Measuring Equipment : portable sound level |
|  | AS 2702 : 1984 Acoustics – Methods for Measurement of Road Traffic Noise. |
|  | Calculation of Road Traffic Noise (CORTN88) United Kingdom Department of Transport. |
| Risk | AS 4360 : 2004 Risk Management |
|  | Securing Critical Infrastructure |

| Soils & Erosion Management | Australian and New Zealand Environment and Conservation Council (ANZECC)/National Health and Medical Research Council (NHMRC) – Guidelines for the Assessment and Management of Contaminated Sites. 1999 |
| --- | --- |
|  | Queensland Government Chemical Laboratory – Guidelines for Soil Sampling |
|  | Queensland Acid Sulphate Soils Investigation Team (QASSIT) “Sampling and Analysis Procedure for Lowland Acid Sulphate Soils (ASS) in Queensland” dated 1 October 1997. |
|  | “Draft Guidelines for the Assessment and Management of Contaminated Land in Queensland” (Department of Environment 1998) |
|  | Soil Erosion and Sediment Control, Engineers Guidelines for Queensland Construction Sites, 1996 |
| Waste Management | Environmental Protection (Waste Management) Policy 2000 (Reprint 2B) |
|  | Environmental Protection (Waste Management) Regulation 2000 (Reprint 2C) |
|  | Environmental Protection Regulation 1998 (Reprint 5B) and generally |
| Water Quality Management | Environmental Protection (Water) Policy 1997 (Reprint 2B) |
|  | Water Quality Sampling Manual – For use in Testing for compliance with the Environmental Protection Act 1994. Third edition (Department of Environmental protection Authority 1999) |
|  | Standard Methods of the Examination of Water and Wastewater – American Public Health Association (APHA)/Australian Waste Water Association (AWWA) |
|  | AS 2031 : 2001 Selection of Containers and Preservation of Water Samples for Microbiological Analysis |
|  | Management of Urban Stormwater Quality Planning Scheme Policy otherwise |

# Footnotes

Areas with dense to extremely dense transportation or commercial and industrial activities

NIAPSP, section 6.2.2 – Application of AS2107

Continuous tunnelling works include operations of tunnel boring machines and roadheaders.

For the northern ventilation outlet, the preferred option for the high-level monitoring site is on the Royal Brisbane Hospital building and the preferred option for the ground-level monitoring site is on Council-owned land in Windsor in the vicinity of City Farm and Downey Park.  For the southern ventilation outlet, the preferred option for the high-level monitoring site is on the Brisbane Cricket Ground building adjacent to Main Street and the preferred option for the ground-level monitoring site is on the site of the DMR Traffic Control Centre in Hawthorne Street, Woolloongabba.